Minutes of the Meeting (MoM)

Department: Tamil Nadu Electricity Board (TNEB)

Date: May 15, 2025

Venue: TNEB Office

Agenda: Evaluation of Visualization Tools and Finalization

Attendees

TNEB:

Mr. Vishu Mahajan, IAS (Joint Managing Director  - JMD)

EY:

Mr. Vijay Kumar

Mr. Ramsubramanium

K Labs:

Mr. Muthu Kumar

Mrs. Prema S

Ms. Aishvarya S

Ms. Vishwa Priya I

Mr. Balaji R

Mr. Sankar

Mr. Dhanushyandan

Purpose

- To evaluate suitable visualization tools for TNEB’s analytical and dashboard requirements, and to finalize the platform for redevelopment of the existing Power BI dashboard.

Key Points Discussed

Tool Comparison Presentation by K Labs:

- Tools compared: Oracle BI, AWS QuickSight, Power BI, Tableau, and the existing TNEB dashboard in Power BI.

- Parameters like data source integration, user experience, performance, cost, and scalability were highlighted.

Website Demonstration by K Labs:

- K Labs showcased a custom-built TNEB website featuring:

- Role-based access control for various user levels and departments.

- Data uploading capabilities tailored to departmental categories.

- An integrated Power BI dashboard providing real-time analytics within the portal.

Decision Point:

- Based on discussions and comparative analysis, it was agreed to recreate the TNEB dashboard (currently built in Power BI) using Oracle BI

Action Items

| Action Item | Owner |
| --- | --- |
| Initiate redevelopment of TNEB’s Power BI dashboard using Oracle BI | K Labs |
| Prepare data flow and visualization mapping for Oracle implementation | K Labs |
| Coordinate access and required configurations with TNEB IT for Oracle BI integration | EY & TNEB |
| Review prototype of Oracle BI dashboard in the next scheduled meeting | All Teams |